MINOS_ENGINE

Overall Engine Exact Build Specification

A construction manual for protocol fidelity, Layer 1, Layer 2, qualification, and live operation

Version 2.0 | 2026-08-17

Technical implementation baseline for Minos Bittensor Subnet 107

AUTHORITATIVE ORDER Build Protocol Foundation, Validator Twin, and Layer 1 first. Issue L1-READY only after complete Layer 1 qualification. Only then build the PostgreSQL experiment system and Layer 2. Production must invoke the same adaptive Layer 2 path qualified offline; BaselineEngine-only live emission is prohibited.

# 1. Fixed requirements recovered from the project history

| Requirement | Binding implementation consequence |
| --- | --- |
| Caller policy | GATK HaplotypeCaller only in executable, search, candidate, Twin, retrieval/ranking, and live paths. Keep legacy caller data but do not select it. Canonical runtime policy: caller.active = gatk. |
| Round semantics | Round duration is 72 minutes; prediction must be fast. Owner reports some miners submit within about five minutes. Separate prediction latency from round duration. |
| Submission | Platform is reported to allow repeated submissions and latest accepted CONFIG counts; stock miner suppresses same-round repeats. Re-submission requires an integration-tested custom controller. |
| Feedback | Commit-reveal enabled; score visibility is delayed, reported around two epochs. No within-round score feedback assumption. |
| Evaluation | Validators execute miner CONFIG, generate VCF, compare with private truth through hap.py, and compute AdvancedScorer. |
| Score goal | Initial engineering floor >=0.95, competitive objective >=0.988 with no upper cap; observed leaders approximately 0.988-0.9988. |
| Corpus | 75 practice BAMs, grouped 50 development / 10 validation / 15 sealed locked test. Record N_eff for clustered analyses. |
| Storage | PostgreSQL is the authoritative experiment/provenance database; large genomic artifacts remain in immutable file/object storage. |
| Architecture correction | One canonical emission path. Pairwise ranker and contextual engine must be invoked by production cmd_predict, not only qualification harnesses. |

# 2. Formal system contract

For round r, observable state x_r consists of the exact BAM/BAI/reference/region, protocol snapshot, time/compute budget, and a truth-free Layer 1 profile. Layer 2 chooses a legal GATK vector c_r. The hidden truth y_r is available only to the offline evaluator/validator. The optimization target is E[S(c_r;x_r,y_r)] subject to legality, runtime, submission, and lower-tail risk constraints.

LIVE:     RoundContext + BAM/BAI/FASTA -> Layer1Profile -> Layer2Decision -> CONFIG -> official miner submit

OFFLINE:  frozen decision + GATK VCF + truth -> hap.py -> AdvancedScorer -> immutable ExperimentResult

DELAYED:  finalized score -> exact round/submission/profile/config hashes -> challenger training snapshot

FORBID:   truth/evaluator output -> Layer 1 or live Layer 2 feature path

# 3. Source-of-truth hierarchy and runtime snapshot

Fetch live round state, exact region, parameter ranges, network configuration, and commit-reveal state.

Pin the Minos upstream commit, scoring.py hash, caller image digest, hap.py digest, reference hash, and engine Git SHA.

Persist raw responses without normalization; create a separately parsed immutable RoundProtocolSnapshot.

Hash canonical JSON using sorted keys, UTF-8, separators=(comma,colon), finite numbers only.

Reject stale or incomplete legal-range state. A cached snapshot may be used only when marked stale and the fallback policy explicitly permits it.

RoundProtocolSnapshot {

snapshot_id, retrieved_at, round_id, status, region_exact,

deadline_at, commit_reveal_state, parameter_ranges_raw,

parameter_space_hash, network_config_raw, minos_commit,

scorer_hash, caller_image_digest, happy_image_digest,

reference_sha256, source_urls, stale=false

}

# 4. Stage dependency graph and exact promotion chain

| Stage | Build | Mandatory exit artifact |
| --- | --- | --- |
| S0 Protocol foundation | State synchronizer, exact contracts, GATK schema, manifest, CI | protocol-ready.json |
| S1 Validator Twin | Pinned GATK, normalization, hap.py, scorer, artifact hashing | twin-ready.json |
| S2 Layer 1 implementation | Profiler modules, deterministic contracts, CLI | layer1-implementation-ready.json |
| S3 Layer 1 qualification | Unit/component/parity/integration/performance/leakage/failure suites | l1-ready.json |
| S4 Layer 2 database | PostgreSQL schemas, migrations, roles, repositories, restore | db-ready.json |
| S5 Baseline discovery | Anchors, LHS/Sobol, paired trials, full-corpus qualification | baseline-qualified.json |
| S6 Layer 2 learning | Response dataset, ranker/delta/runtime/failure/OOD models | models-qualified.json |
| S7 Controller | Candidate generation, guards, risk utility, decision persistence | controller-frozen.json |
| S8 Validation | Exactly 10 untouched BAMs; thresholds frozen | l2-ready.json |
| S9 Locked test | Exactly 15 sealed BAMs; decisions frozen before truth | production-ready.json |
| S10 Deployment | shadow -> canary -> live; rollback drill | deployment-approved.json |

# Build discipline and evidence gates

Every stage is a capability-and-evidence gate. Completion means code, tests, benchmark evidence, a reproducibility manifest, and a signed PASS artifact exist together. Calendar completion or a green unit-test subset is not sufficient.

| State | Meaning | Permitted action |
| --- | --- | --- |
| PASS | All mandatory checks pass and hashes are compatible | Enable the next stage |
| HOLD | Correct implementation but insufficient evidence | Collect evidence; do not promote |
| PATCH | Contract is sound but implementation defect exists | Fix and rerun affected plus downstream regression suites |
| REJECT | Score, safety, leakage, parity, or reliability gate fails | Redesign using development data only |

Truth isolation, exact-region handling, CONFIG validity, deterministic identity, scorer/caller provenance, and safe fallback are non-waivable.

A breaking Layer 1 schema or semantic change invalidates L1-READY and automatically blocks Layer 2 until Layer 1 is requalified.

Validation and locked-test outcomes cannot be converted into HPO observations. Redesign uses training/development data, then a new audited validation attempt.

Every confidence interval reports the effective independent unit. Preserve sample-level N=75 and chromosome-cluster N=5 analyses; never imply that all BAMs are independent contexts.

# 5. Canonical repository structure

minos_engine/

|-- pyproject.toml                 # Python 3.11+, locked dependencies and tools

|-- Makefile                       # bootstrap/test/qualify/run commands

|-- alembic.ini

|-- configs/

|   |-- engine/default.yaml        # phi-v1 engine controls

|   |-- layer1/default.yaml        # budgets, windows, histograms

|   |-- layer2/default.yaml        # trust/risk/controller thresholds

|   `-- runtime/gatk_only.yaml     # caller.active: gatk

|-- schemas/                       # JSON schemas; semantic versions

|-- src/minos_engine/

|   |-- protocol/                  # live API, round snapshot, upstream adapter

|   |-- intake/                    # download, checksum, reference resolution

|   |-- layer1/                    # profiler; no evaluator dependency

|   |-- layer2/                    # controller; consumes Layer1 contract only

|   |-- callers/gatk/              # template, command builder, result parser

|   |-- twin/                      # offline pinned validator reproduction

|   |-- storage/                   # SQLAlchemy UoW/repos + artifact registry

|   |-- experiments/               # DOE, Optuna, runner, attribution

|   |-- models/                    # rank/delta/runtime/failure/OOD

|   |-- feedback/                  # delayed exact-key reconciliation

|   |-- observability/             # logs, metrics, dashboard read models

|   `-- cli/                       # thin composition roots

|-- migrations/versions/

|-- tests/{unit,component,integration,parity,performance,failure,leakage,acceptance}/

|-- fixtures/{synthetic,golden,api}/

|-- gates/                         # generated evidence, never hand-authored

|-- reports/                       # immutable qualification reports

|-- upstream/minos_subnet/         # pinned submodule/checkout

`-- runtime/                       # ephemeral, ignored by Git

# 6. Dependency rules enforced in CI

layer1 may import contracts/common utilities, pysam and pyarrow; it may not import twin, evaluation, score, truth, mutations, retrieval, models, or layer2.

layer2 may import Layer 1 contract types, parameter registry, model inference and storage interfaces; it may not open BAM/BAI directly or read evaluation tables.

twin/evaluation exists only in the offline image. The live image is built without these packages and without truth-mount paths.

protocol owns official submission. Layer 2 returns a decision; it does not contain HTTP credentials or submission side effects.

CLI modules perform dependency injection only. Domain logic has no argparse, environment lookup, or ad-hoc SQL.

# 7. Validator Twin exact workflow

Reproduce the official evaluation path so every experiment has a trustworthy label.

BAM/BAI, reference, exact region, canonical GATK CONFIG, pinned images, practice truth and confident regions.

Build GATK command from the same official template; execute in a resource-capped container; validate/index VCF; normalize exactly as official path; execute hap.py; parse TP/FP/FN and SNP/INDEL metrics; call the pinned AdvancedScorer; record requested and effective CONFIG plus all digests. Repeat selected golden cases and compare byte-level or declared-semantic outputs.

TwinRun, VCF artifact, hap.py artifacts, score components, final score, runtime, failure class and manifest.

Golden default CONFIG, boundary CONFIGs, invalid CONFIG rejection, exact-region truncation, deterministic rerun, upstream parity, scorer-hash mismatch, timeout and artifact corruption.

STOP / PROMOTION RULE Do not start Layer 1 qualification or any HPO until Twin parity and reproducibility pass.

# 8. 72-minute live state machine

| Elapsed | Activity | Required invariant |
| --- | --- | --- |
| 0-1 min | snapshot, exact region, artifact identity | Correct round/reference; safe baseline ready |
| 1-5 min | Layer 1 fast/complete profile target | Current BAM measured; partial state explicit |
| 5-7 min | Layer 2 validation, OOD, candidate generation | Baseline remains valid incumbent |
| 7-10 min | ranking, guardrails, persist decision, first submit | One accepted CONFIG with hash |
| 10-62 min | optional controlled refinement/replacement only after integration qualification | Latest accepted submission tracked |
| 62-67 min | final incumbent validation/confirmation | No speculative overwrite |
| 67-72 min | recovery buffer | Only restore/confirm safe accepted config |

The first production version should target a complete decision in five minutes. The longer schedule exists for future anytime refinement and must not justify a slow initial prediction.

# 9. Experiment strategy and baseline evidence

Existing 9-config static frontier did not reliably meet 0.95: best contamination GATK median about 0.875 and R_0.95 about 0.16; treat 0.95 as unmet, not as a completed baseline.

The first 16-config GATK LHS pilot on five representative BAMs found three candidates above contamination mean; gatk_lhs_15 mean about 0.884 and worst about 0.855 versus contamination worst about 0.413. This is discovery evidence only.

Promote LHS survivors to all 75 BAMs before naming B2_PRODUCTION_BASELINE. Report both sample-level N=75 and chromosome-cluster N=5 uncertainty.

The current engine parameter foundation phi-v1 contains 50 engine parameters across 10 families; only implemented and changeable parameters may enter a sweep. Unimplemented Sobol/LHS/warm-start knobs must not be treated as active until mechanisms and parity tests exist.

# 10. Production wiring acceptance test

def test_cmd_predict_uses_qualified_controller(monkeypatch):

# arrange a valid L1 profile and controller-frozen manifest

# spy on Layer2Service.select_config and BaselineEngine.predict

# execute the real cmd_predict entry point

# assert select_config called exactly once

# assert returned config_hash == persisted decision.config_hash

# assert BaselineEngine is used only when decision.mode == SAFE_BASELINE

# assert pairwise ranker participates when compatible model is active

# assert official submission receives the same canonical CONFIG bytes

# 11. Commands and deliverables

make bootstrap

make protocol-contract

make qualify-twin

make test-layer1

make qualify-layer1          # writes l1-qualification-report.json

make issue-l1-ready          # refuses PASS if any mandatory evidence missing

make db-migrate && make db-verify

make discover-baseline

make qualify-baseline

make train-layer2

make qualify-controller

make validate-layer2

make locked-test             # requires sealed authorization and frozen manifest

minos-engine predict --round-id <id> --submit

# Appendix A. Release manifest minimum schema

release_manifest.json = {

engine_version, git_sha, engine_config_hash, layer1_schema_hash,

layer2_contract_hash, model_hashes, practice_manifest_hash,

split_manifest_hash, minos_upstream_commit, scorer_hash,

parameter_space_hash, network_snapshot_hash, caller_image_digest,

happy_image_digest, reference_hashes, created_at

}

All required keys are present and non-null. Empty scorer/upstream/git identity fails closed.